Workflow Contract and Skill Onboarding Guide

How the workflow works, how to install it, how to publish the skill on skills.sh, and how to onboard a new operator.

Repository: danfordChris/workflow-doc

# 1. What This Package Is

Workflow Contract is a planning-first engineering workflow for teams and agents. It separates unresolved thinking, approved design truth, execution planning, implementation, and review so that code and documentation do not drift apart.

This repository contains both the canonical workflow package and a publishable companion skill, `workflow`, which helps an agent classify work correctly and generate PRD and TRD artifacts without collapsing design and implementation layers.

# 2. Core Concepts

Thinking mode: research, decisions, design truth, proposals, and planning. No code changes.

Execution mode: implementation against a prepared task with explicit scope and acceptance criteria.

Review mode: reconcile delivered work against the design truth and planning artifacts.

Design layer: approved requirements, product behavior, contracts, and architecture in `docs/design/`.

Implementation layer: project plans, tasks, sequencing, rollout, and status in `docs/implementation/`.

Changes layers: use `docs/changes/wayfinding/` for large unclear work and `docs/changes/proposed/` for concrete but unresolved deltas.

# 3. PRD And TRD Mapping

In this workflow, a PRD and a TRD are separate artifacts with different authority. They should not be combined into one mixed document.

| Artifact | Primary Location | Purpose |
| --- | --- | --- |
| PRD | `docs/design/<feature>.md` | Defines user problem, product behavior, requirements, constraints, and acceptance truth. |
| TRD | `docs/implementation/<feature>.md` | Defines technical approach, delivery slices, dependencies, rollout, verification, and task planning. |

# 4. What Is In This Repository

`spec/`: canonical workflow policy, lifecycle, guardrails, and task standards.

`scripts/validate_workflow.py`: validator for structure, metadata, readiness, scope conflicts, transitions, and references.

`templates/`: reusable workflow document templates.

`docs/`: example and live documentation scaffold owned by the workflow.

`.agents/skills/workflow/`: publishable companion skill for operator guidance and PRD/TRD generation.

`AGENTS.md`: repository startup instructions and workflow authority declaration.

# 5. Installation Paths

There are two common installation paths. One installs the workflow package into another repository. The other installs the companion skill from skills.sh-compatible GitHub distribution.

## 5.1 Install The Workflow In A Consumer Repository

From the target repository root, add the workflow contract as a submodule.

git submodule add git@github.com:danfordChris/workflow-doc.git .agents/workflows/workflow-contract git submodule update --init --recursive

Review or create `AGENTS.md` and ensure it declares workflow authority and startup order.

Bootstrap and validate the installed workflow.

make -C .agents/workflows/workflow-contract check python3 .agents/workflows/workflow-contract/scripts/validate_workflow.py

Confirm that `docs/design/`, `docs/implementation/`, and the changes folders are present and match the workflow contract.

## 5.2 Manual Fallback (No Make)

python3 .agents/workflows/workflow-contract/scripts/init_workflow_contract.py python3 .agents/workflows/workflow-contract/scripts/validate_workflow.py

## 5.3 Install The Companion Skill

Install the repository as a skills source when you want agent operators to pull the companion skill through the `skills` CLI.

npx skills add danfordChris/workflow-doc npx skills add danfordChris/workflow-doc --skill workflow

The install flow is interactive and asks which agents to install to, the installation scope, and the installation method.

A symlink-based project installation is typically the simplest local setup.

The repository was successfully discovered by `skills` and exposes `workflow` as an installable skill.

# 6. How The Skill Works

The `workflow` skill is not the canonical workflow policy. It is an operator playbook that routes agents through the repo's actual source of truth.

First it classifies the request by layer, lifecycle state, and agent mode.

Then it forces the agent to read the canonical spec files in order before changing workflow artifacts.

It applies layer rules so that design truth does not leak into planning documents and task lists do not invent product behavior.

When asked for a PRD, it places the document in `docs/design/`.

When asked for a TRD, it places the document in `docs/implementation/`.

When both are needed, it generates the PRD first and derives the TRD from that approved design input.

# 7. First-Day Onboarding Checklist

Read `README.md` for the high-level operating model.

Read `spec/workflow-spec.md`, `spec/guardrails-spec.md`, `spec/lifecycle-spec.md`, and `spec/task-spec.md` in that order.

Read `AGENTS.md` to understand repo-specific startup rules.

Run the validator once so you know what a passing repo looks like.

Inspect the companion skill at `.agents/skills/workflow/SKILL.md`.

Install the skill locally if you will operate through the `skills` CLI.

Create one sample PRD and one sample TRD so the layer separation becomes concrete.

# 8. Recommended Daily Workflow

Classify the work: design, implementation, wayfinding, or proposal.

If the route is unclear, start in `docs/changes/wayfinding/` before writing a proposal or PRD.

If the behavior is concrete but unresolved, capture it in `docs/changes/proposed/`.

Move approved behavior into `docs/design/`.

Turn approved truth into implementation planning in `docs/implementation/`.

Execute one bounded task at a time.

Review delivered work against both the code and the documented truth.

# 9. Publishing On skills.sh

skills.sh does not use a manual submit form in the normal install flow. The repository becomes discoverable through public GitHub availability plus installs via the `skills` CLI.

Keep the GitHub repository public.

Keep a valid `SKILL.md` with frontmatter in the skill folder.

Optionally include `skills.sh.json` to curate groupings and presentation.

Trigger discovery with at least one `npx skills add danfordChris/workflow-doc` install.

Wait for telemetry ingestion and cache refresh on skills.sh.

# 10. Troubleshooting

## 10.1 Validator Fails

If `.agents/workflows/workflow-contract/` is missing, the validator will fail on required structure checks.

If a task is marked in progress without scope, acceptance criteria, or session budget, readiness validation will fail.

If two active tasks claim the same scope, the scope validator will fail.

## 10.2 skills CLI Install Issues

If the CLI repeats prompt lines, that is often just interactive redraw noise rather than a hard failure.

If the skill is found and the installer reaches agent selection, repository discovery is already working.

If the repository cannot be found, verify the public GitHub slug and the `SKILL.md` location.

## 10.3 PRD And TRD Drift

If a TRD starts defining product behavior, move that behavior back into a PRD or an accepted proposal.

If a PRD contains sprint or task management, move that content into `docs/implementation/`.

# 11. Command Reference

| Command | Purpose |
| --- | --- |
| git submodule add git@github.com:danfordChris/workflow-doc.git .agents/workflows/workflow-contract | Install the workflow package into a repository. |
| make -C .agents/workflows/workflow-contract check | Bootstrap and validate the installed workflow. |
| python3 .agents/workflows/workflow-contract/scripts/validate_workflow.py | Run the canonical validator directly. |
| npx skills add danfordChris/workflow-doc | Install the repository as a skills source. |
| npx skills add danfordChris/workflow-doc --skill workflow | Install only the PRD/TRD-capable companion skill. |

# 12. Operator Quick Start

Use this script when onboarding a new teammate or agent operator. It keeps the first session concrete and short.

1. Read AGENTS.md and spec/workflow-spec.md. 2. Run the validator once. 3. Install the workflow skill if you use the skills CLI. 4. Draft a PRD in docs/design/ for one small feature. 5. Draft the matching TRD in docs/implementation/. 6. Ask the reviewer to check that design truth and implementation planning stayed separate.